## Slide 1: Agile Development
Jonathon Davis
8/17/2024

## Slide 2: Agile Roles
Scrum Master
Product Owner
Development Team
Citation: Cobb, C. (2015). The Project Manager’s Guide to Mastering Agile, p. 35-38.

## Slide 3: Scrum Master
A Scrum Master is a servant-leader. The Scrum Master makes sure that the team understand and follows Scrum practices.
Makes the project more efficient by finding effective techniques for Product Backlog management and facilitating the Scrum events to maintain communication with the team.
Citation: Cobb, C. (2015). The Project Manager’s Guide to Mastering Agile, p. 36.

## Slide 4: Product Owner
A Product Owner is in charge of maximizing the product value.
The product Owner is responsible for managing the Product Backlog by ordering items to achieve goals, optimizing the value of the work of the Development Team, and communicating the Product Backlog.
Citation: Cobb, C. (2015). The Project Manager’s Guide to Mastering Agile, p. 35.

## Slide 5: Development Team
The Development team is a self-organizing and cross-functional team that do the work of delivering increments of products.
There are no titles for members other than being a Developer, and there are no sub teams involved.
Citation: Cobb, C. (2015). The Project Manager’s Guide to Mastering Agile, p. 38.

## Slide 6: Agile Phases
Planning and Analysis: Agile is flexible and allows for continuous planning and abrupt changes.
Define Requirements: Requirements use user stories, product backlog, and refinement during each sprint.
Design: Allows adaptive design process, allowing revisiting and refinement with each sprint.
Development: Code is developed with each sprint and produces a potentially finished product every increment.
Testing: Testing allows for continuous feedback and identification of issues, as well as changes.
Deployment: Agile’s framework allows for continuous deployment and releases.
Maintenance: Agile has ongoing maintenance through each sprint, allowing patches, updates, and adjustments based on user and stakeholder feedback.
Citations:
Clark, H. (n.d.). Software Development Life Cycle(SDLC). The Product Manager. https://theproductmanager.com/topics/software-development-life-cycle/
Cobb, C. (2015). The Project Manager’s Guide to Mastering Agile

## Slide 7: Waterfall Method
The Waterfall approach is a more rigid and sequential approach. It is the classical approach to Software Development.
The Waterfall Method isn’t as flexible or adaptable as the Agile method, so when the Product Owner changed the backlog to change the travel locations to Detox and Spa, this rigid approach would have been difficult to implement new changes.
Citation: Cobb, C. (2015). The Project Manager’s Guide to Mastering Agile, p. 18i.

## Slide 8: Waterfall or Agile?
A primary factor for choosing the Waterfall or Agile approach would be if the project is extremely straightforward and sequential, or if it is subject to changes. The Waterfall method would only work on projects that will have no changes, and the Agile method allows flexibility during the software development lifecycle.
Citation: Cobb, C. (2015). The Project Manager’s Guide to Mastering Agile, p. 18-19.